🍽️ PantryChef AI

Implementation Blueprint — Days 2 through 10

AB Talks 60-Day Claude AI Challenge  |  Capstone Project  |  Single Source of Truth

# Project Context (Read This First Every Day)

Project: PantryChef AI — a conversational AI cooking companion.

Tech Stack: Java 17 + Spring Boot 3.x (backend) | React + Vite (frontend) | PostgreSQL (database) | Claude claude-sonnet-4-6 API (AI) | Railway.app (backend deploy) | Vercel (frontend deploy).

Core Features: Pantry manager, conversational AI chat, personalized recipe generation, missing ingredient finder, preference memory.

Single user — no authentication required. All data stored in PostgreSQL. Claude API key secured as environment variable.

Day 2: Project Setup & Backend Foundation

🎯 Objective

Set up the full development environment, initialize the Spring Boot project, create the PostgreSQL database schema, and verify the backend server runs locally.

📖 What You'll Learn

Spring Boot project initialization with Spring Initializr, PostgreSQL setup, JPA entity creation, and environment variable management.

🛠 Features to Build

- Spring Boot project skeleton

- PostgreSQL database with schema

- Pantry and Preferences entities

- REST API skeleton (empty endpoints)

- CORS configuration for frontend

📝 Step-by-Step Implementation Plan

1. Install Java 17 (JDK) if not already installed — verify with: java -version

2. Install Maven: download from maven.apache.org and add to PATH

3. Install PostgreSQL locally using the official installer for your OS

4. Go to start.spring.io → Select: Maven, Java 17, Spring Boot 3.x

5. Add dependencies: Spring Web, Spring Data JPA, PostgreSQL Driver, Spring Boot DevTools, Lombok

6. Download and unzip the project to: ~/pantrychef-backend/

7. Create PostgreSQL database: CREATE DATABASE pantrychef;

8. Configure application.properties with DB URL, username, password, and Claude API key placeholder

9. Create entity classes: Ingredient.java, UserPreference.java

10. Create repository interfaces: IngredientRepository, PreferenceRepository

11. Create empty controller stubs: PantryController.java, PreferenceController.java, ChatController.java

12. Add CORS configuration class: CorsConfig.java

13. Run: mvn spring-boot:run — verify no errors on startup

14. Test with curl: curl http://localhost:8080/api/pantry — expect empty JSON array

📂 Files and Folders to Create or Modify

src/main/java/com/pantrychef/entity/Ingredient.java

src/main/java/com/pantrychef/entity/UserPreference.java

src/main/java/com/pantrychef/repository/IngredientRepository.java

src/main/java/com/pantrychef/repository/PreferenceRepository.java

src/main/java/com/pantrychef/controller/PantryController.java

src/main/java/com/pantrychef/controller/ChatController.java

src/main/java/com/pantrychef/controller/PreferenceController.java

src/main/java/com/pantrychef/config/CorsConfig.java

src/main/resources/application.properties

🔗 APIs, Libraries & Tools

- Spring Initializr (start.spring.io)

- PostgreSQL

- Spring Data JPA

- Lombok

🧪 Testing Tasks

- mvn spring-boot:run — server starts on port 8080 without errors

- curl GET /api/pantry — returns []

- Verify DB tables created automatically via Hibernate DDL

🐞 Common Issues & Debugging Tips

- Port 8080 already in use: change server.port in application.properties

- DB connection refused: ensure PostgreSQL service is running

- Lombok not working: ensure annotation processing is enabled in IDE

✅ End-of-Day Checklist

☐  Java 17 + Maven installed and working

☐  PostgreSQL running with pantrychef database created

☐  Spring Boot server starts without errors

☐  DB tables auto-created (ingredients, user_preferences)

☐  All 3 empty controllers respond to requests

☐  CORS configured for localhost:3000

📸 Expected State & Screenshots to Capture

Terminal showing Spring Boot banner on startup with "Started PantryChefApplication" message. Browser or Postman showing GET /api/pantry returning [].

➡️ Handoff Notes for Next Day

Backend server runs on localhost:8080. PostgreSQL schema is live. All controller stubs are in place. Day 3 will implement the Pantry CRUD API and begin Claude integration.

Day 3: Pantry CRUD API + Claude Integration

🎯 Objective

Implement the full Pantry REST API (add, list, delete ingredients) and integrate the Claude API for the first time — verifying AI responses from the backend.

📖 What You'll Learn

Spring Boot REST API implementation with JPA, HTTP client usage in Java, Anthropic Claude API integration via REST, and system prompt design.

🛠 Features to Build

- GET /api/pantry — list all ingredients

- POST /api/pantry — add ingredient

- DELETE /api/pantry/{id} — remove ingredient

- POST /api/chat — send message to Claude and get response

- Claude system prompt with pantry context injection

📝 Step-by-Step Implementation Plan

1. Implement PantryController with full CRUD: @GetMapping, @PostMapping, @DeleteMapping

2. Create IngredientService.java with business logic layer

3. Create IngredientDto.java for request/response transfer objects

4. Test all 3 pantry endpoints with Postman or curl

5. Add CLAUDE_API_KEY to application.properties (get key from console.anthropic.com)

6. Add RestTemplate or WebClient bean to Spring config

7. Create ClaudeService.java with method: String chat(String userMessage, List<Ingredient> pantry, UserPreference prefs)

8. Build Claude API request body: model=claude-sonnet-4-6, system prompt, messages array

9. System prompt template: "You are PantryChef, a warm cooking companion. The user's pantry contains: {pantry}. Their preferences: {prefs}. Suggest dishes they can make now, generate recipes on request, and identify missing ingredients."

10. Parse Claude API JSON response and extract content[0].text

11. Wire ChatController to call ClaudeService and return response

12. Test POST /api/chat with body {"message": "I want something spicy"} — verify Claude response

📂 Files and Folders to Create or Modify

src/main/java/com/pantrychef/service/IngredientService.java

src/main/java/com/pantrychef/service/ClaudeService.java

src/main/java/com/pantrychef/dto/IngredientDto.java

src/main/java/com/pantrychef/dto/ChatRequest.java

src/main/java/com/pantrychef/dto/ChatResponse.java

src/main/java/com/pantrychef/config/AppConfig.java

🔗 APIs, Libraries & Tools

- Anthropic Claude API — POST https://api.anthropic.com/v1/messages

- Spring RestTemplate / WebClient

🧪 Testing Tasks

- POST /api/pantry with {"name":"onion","quantity":"3","unit":"pieces"} — returns saved ingredient

- GET /api/pantry — returns list with onion

- DELETE /api/pantry/1 — returns 204, ingredient removed

- POST /api/chat {"message":"what can I cook?"} — returns intelligent Claude response mentioning pantry items

🐞 Common Issues & Debugging Tips

- Claude API 401: check CLAUDE_API_KEY value and x-api-key header

- Claude API 400: verify request body structure — model, max_tokens, messages are all required

- Null pointer on response parsing: log full Claude response body first to inspect structure

✅ End-of-Day Checklist

☐  All 3 pantry endpoints working and tested

☐  Claude API key configured and working

☐  POST /api/chat returns real Claude response

☐  System prompt correctly injects pantry contents

☐  Error handling added for Claude API failures

📸 Expected State & Screenshots to Capture

Postman showing POST /api/chat request with a message, and the response panel showing a full Claude AI cooking suggestion referencing the pantry items.

➡️ Handoff Notes for Next Day

Backend API is complete — pantry CRUD + Claude chat both working. Day 4 begins the React frontend. Claude API key and endpoints are ready to connect.

Day 4: React Frontend — Pantry Manager UI

🎯 Objective

Initialize the React frontend project and build the Pantry Manager screen — a clean UI to view, add, and remove ingredients from the pantry.

📖 What You'll Learn

React project setup with Vite, component architecture, useState and useEffect hooks, Axios for API calls, and basic CSS styling.

🛠 Features to Build

- React app initialized with Vite

- Pantry list display component

- Add ingredient form (name, quantity, unit)

- Remove ingredient button per item

- API integration with backend pantry endpoints

📝 Step-by-Step Implementation Plan

1. Install Node.js LTS from nodejs.org if not installed — verify: node -v

2. Run: npm create vite@latest pantrychef-frontend -- --template react

3. cd pantrychef-frontend && npm install

4. Install Axios: npm install axios

5. Create .env file: VITE_API_BASE_URL=http://localhost:8080

6. Create src/api/pantryApi.js — axios functions for getIngredients, addIngredient, deleteIngredient

7. Create src/components/PantryManager.jsx — main pantry component

8. PantryManager renders: ingredient list, add-ingredient form, delete buttons

9. Use useEffect to fetch ingredients on mount

10. Use useState for ingredient list and form fields

11. Style with plain CSS in App.css — clean, minimal, green accent color (#2E7D32)

12. Create src/components/IngredientItem.jsx — single row with name, qty, unit, delete button

13. Wire form submit: POST to API, then refresh list

14. Run: npm run dev — verify pantry UI at localhost:5173

15. Add ingredients via the UI and verify they persist in backend

📂 Files and Folders to Create or Modify

pantrychef-frontend/src/App.jsx

pantrychef-frontend/src/App.css

pantrychef-frontend/src/api/pantryApi.js

pantrychef-frontend/src/components/PantryManager.jsx

pantrychef-frontend/src/components/IngredientItem.jsx

pantrychef-frontend/.env

🔗 APIs, Libraries & Tools

- Vite dev server

- Axios HTTP client

- Backend REST API on localhost:8080

🧪 Testing Tasks

- Open localhost:5173 — pantry page loads without errors

- Add "tomato, 4, pieces" — appears in list immediately

- Delete tomato — disappears from list

- Refresh page — previously added ingredients still appear (persisted in DB)

🐞 Common Issues & Debugging Tips

- CORS error in browser: verify CorsConfig.java allows localhost:5173

- Blank screen on load: check browser console for React errors

- Form submission not working: check onSubmit handler and e.preventDefault()

✅ End-of-Day Checklist

☐  React app runs on localhost:5173

☐  Pantry list loads from backend API

☐  Add ingredient form works end-to-end

☐  Delete ingredient works end-to-end

☐  Data persists after page refresh

📸 Expected State & Screenshots to Capture

Browser showing the Pantry Manager UI with a list of ingredients (name, qty, unit) and an add-ingredient form at the top. Clean green-accented design.

➡️ Handoff Notes for Next Day

Pantry Manager frontend is complete. Day 5 builds the Chat UI — the core conversational interface connecting to the Claude backend.

Day 5: Chat UI — Conversational Interface

🎯 Objective

Build the main chat interface where the user converses with PantryChef AI. Messages stream back and forth, and Claude responds with cooking suggestions.

📖 What You'll Learn

React component composition, controlled chat UI patterns, real-time state updates for message lists, and smooth UX for AI chat applications.

🛠 Features to Build

- Chat message list with user and AI bubbles

- Message input box with send button

- Loading indicator while AI responds

- Conversation history within session

- Full API integration with POST /api/chat

📝 Step-by-Step Implementation Plan

1. Create src/components/ChatWindow.jsx — main chat container

2. Create src/components/MessageBubble.jsx — individual message bubble (user vs AI styling)

3. Create src/api/chatApi.js — axios function to POST /api/chat

4. ChatWindow state: messages array, inputText, isLoading boolean

5. Render messages array as list of MessageBubble components

6. User bubble: right-aligned, green background

7. AI bubble: left-aligned, white with light grey border, avatar icon

8. Input area: sticky at bottom, text input + send button

9. On send: append user message to list, set isLoading=true, call API, append AI response, set isLoading=false

10. Loading indicator: animated "PantryChef is thinking..." dots

11. Auto-scroll to latest message on every new message (useEffect + ref)

12. Wire App.jsx to show both PantryManager (left panel) and ChatWindow (right panel) in a two-column layout

13. Pass pantry data to chat — chat always sends user's current pantry as backend already queries it

14. Test a full conversation: "I have onions and tomatoes. What can I make?"

📂 Files and Folders to Create or Modify

src/components/ChatWindow.jsx

src/components/MessageBubble.jsx

src/api/chatApi.js

src/App.jsx (updated two-column layout)

src/App.css (updated chat styles)

🔗 APIs, Libraries & Tools

- POST /api/chat backend endpoint

🧪 Testing Tasks

- Type "what can I make?" → AI responds with cooking suggestions

- Verify user messages appear right-aligned in green

- Verify AI messages appear left-aligned in white

- Loading indicator appears while waiting for response

- Page auto-scrolls to newest message

🐞 Common Issues & Debugging Tips

- Messages not appearing: check useState update pattern — always use spread [...prev, newMsg]

- Auto-scroll not working: ensure useRef on message list div and scrollIntoView in useEffect

- AI response shows [object Object]: check chatApi.js parses response.data.reply correctly

✅ End-of-Day Checklist

☐  Chat UI renders correctly in browser

☐  Can send a message and receive AI response

☐  User and AI bubbles styled differently and clearly

☐  Loading indicator shows during API call

☐  Auto-scroll to latest message works

☐  Two-column layout with pantry on left, chat on right

📸 Expected State & Screenshots to Capture

Full app view: left panel shows pantry ingredient list, right panel shows chat conversation with green user bubbles and white AI bubbles. A cooking suggestion is visible in the chat.

➡️ Handoff Notes for Next Day

The core app is functional — pantry + chat both working. Day 6 adds user preferences, refines the system prompt, and handles the missing ingredient feature.

Day 6: Preferences + Missing Ingredient Feature

🎯 Objective

Add a user preferences panel (spice level, cuisine, dietary notes) and implement the missing ingredient finder — Claude identifies what to order to cook a specific dish.

📖 What You'll Learn

React form state management for settings panels, system prompt engineering with dynamic context, and handling complex AI response parsing.

🛠 Features to Build

- Preferences panel: spice level, preferred cuisines, dietary restrictions

- Preferences saved to backend and applied to all Claude calls

- Missing ingredient detection when user mentions a specific dish

- Claude tells user exactly what to order

- Refined system prompt with full context injection

📝 Step-by-Step Implementation Plan

1. Create src/components/PreferencesPanel.jsx — settings form component

2. Fields: spice level (dropdown: mild/medium/hot/very hot), cuisines (checkboxes: Indian/Chinese/Italian/Continental), dietary notes (free text)

3. Create src/api/preferencesApi.js — getPreferences, updatePreferences functions

4. On app load: fetch preferences and store in App.jsx state

5. On save: PUT /api/preferences and show success toast

6. Backend: implement GET and PUT /api/preferences endpoints in PreferenceController.java

7. Update ClaudeService.java system prompt to include: spice preference, cuisine preferences, dietary restrictions

8. Add tab navigation in App.jsx: Chat | Pantry | Preferences

9. Refine system prompt: add explicit instruction — "When the user mentions a specific dish they cannot make, list the EXACT missing ingredients clearly, one per line, with a note on which is most important to get first."

10. Test: tell Claude "I really want to make biryani" — verify it lists missing ingredients

11. Test: update preferences to "very hot" — verify next suggestions reflect this

📂 Files and Folders to Create or Modify

src/components/PreferencesPanel.jsx

src/api/preferencesApi.js

src/App.jsx (tab navigation added)

src/App.css (tab styles)

src/main/java/com/pantrychef/controller/PreferenceController.java (implemented)

src/main/java/com/pantrychef/service/PreferenceService.java

🔗 APIs, Libraries & Tools

- GET /api/preferences

- PUT /api/preferences

🧪 Testing Tasks

- Set spice level to "very hot" → save → refresh → setting persists

- Say "I want to make dal makhani" → Claude lists missing ingredients (cream, butter, etc.)

- Verify Claude suggestions respect dietary restrictions set in preferences

🐞 Common Issues & Debugging Tips

- Preferences not persisting: check PreferenceService upsert logic — use findFirst().orElse(new UserPreference())

- Claude ignoring preferences: log the full system prompt being sent to verify preferences are included

- Tabs not switching: check React state for activeTab and conditional rendering

✅ End-of-Day Checklist

☐  Preferences panel renders with all fields

☐  Preferences save to backend and persist

☐  Claude responses reflect updated preferences

☐  Missing ingredient finder works for at least 2 test dishes

☐  Tab navigation works across Chat, Pantry, Preferences

📸 Expected State & Screenshots to Capture

Preferences panel showing spice level dropdown and cuisine checkboxes. Chat showing Claude's missing ingredient list for a requested dish.

➡️ Handoff Notes for Next Day

All core features are implemented. Day 7 focuses on UI polish, error handling, and edge case coverage. The app is functionally complete at this point.

Day 7: UI Polish & Error Handling

🎯 Objective

Refine the UI to be clean and professional, handle all error states gracefully, and ensure the app works well on both desktop and mobile screen sizes.

📖 What You'll Learn

CSS responsive design, React error boundaries, user-friendly error messages, loading states, and UX best practices for AI chat applications.

🛠 Features to Build

- Responsive layout for mobile browsers

- Error messages for API failures

- Empty pantry onboarding message

- Recipe display formatting (bold steps, ingredient list)

- App header with logo and name

- Smooth CSS transitions and hover effects

📝 Step-by-Step Implementation Plan

1. Add app header: PantryChef AI logo (text + emoji), tagline

2. Make layout responsive: use CSS flexbox/grid, add @media queries for screens under 768px (stack columns vertically)

3. Add empty state for pantry: "Your pantry is empty. Add some ingredients to get started 🥘"

4. Add empty state for chat: welcome message from PantryChef AI introducing itself

5. Error handling in chatApi.js: catch block shows "Sorry, something went wrong. Please try again." in chat

6. Error handling in pantryApi.js: show inline error text on add/delete failure

7. Format recipe responses: detect when Claude responds with a recipe (numbered steps), render with line breaks and proper spacing

8. Add character limit warning on chat input (max 500 chars)

9. Add ingredient count badge on Pantry tab

10. Button hover effects and smooth transitions (CSS transition: 0.2s ease)

11. Test entire flow on a mobile screen size using Chrome DevTools device emulation

📂 Files and Folders to Create or Modify

src/App.css (major polish pass)

src/components/ChatWindow.jsx (welcome message, error state)

src/components/PantryManager.jsx (empty state)

src/components/Header.jsx (new)

🧪 Testing Tasks

- Open app on mobile viewport (375px) — layout stacks correctly, all features usable

- Disconnect internet → try sending message → graceful error message appears

- Ask for a recipe → verify it renders with clear step separation

- Empty pantry state shows helpful message

🐞 Common Issues & Debugging Tips

- Recipe text looks like one block: add white-space: pre-wrap to AI message bubble CSS

- Mobile layout broken: ensure no fixed widths, use flex-wrap and percentages

✅ End-of-Day Checklist

☐  App looks clean and professional on desktop

☐  App is usable on mobile screen sizes

☐  All API errors show friendly messages

☐  Empty states present for pantry and chat

☐  Recipes render with readable formatting

☐  No console errors in browser

📸 Expected State & Screenshots to Capture

Side-by-side: desktop view with two-column layout, and mobile view (375px) with stacked single-column layout. Both look clean and complete.

➡️ Handoff Notes for Next Day

App is visually polished and handles errors gracefully. Day 8 is full end-to-end testing and bug fixes before deployment prep begins.

Day 8: End-to-End Testing & Bug Fixes

🎯 Objective

Run thorough end-to-end tests of every feature, document and fix all bugs found, and ensure the app is stable and production-ready.

📖 What You'll Learn

Systematic software testing methodology, bug documentation, API testing with Postman, and browser compatibility checking.

🛠 Features to Build

- No new features — quality pass day

📝 Step-by-Step Implementation Plan

1. Create a test script document listing every test case (see testing section below)

2. Test Scenario 1 — New User Flow: open app, add 10 ingredients, set preferences, send first message

3. Test Scenario 2 — Recipe Request: "Can you give me a full recipe for aloo gobi?" — verify complete recipe appears

4. Test Scenario 3 — Missing Ingredient: "I want to make chicken tikka masala" (no chicken in pantry) — verify Claude lists missing items

5. Test Scenario 4 — Preference Respect: set cuisine to Italian only, ask what to cook — verify only Italian suggestions

6. Test Scenario 5 — Edge Case: empty pantry + ask "what can I cook?" — graceful Claude response, not a crash

7. Test Scenario 6 — Long Conversation: send 10+ messages in a row — verify no memory/performance issues

8. Test Scenario 7 — Delete Ingredient Mid-Chat: delete an ingredient then continue chatting — verify next response reflects updated pantry

9. Fix all bugs found — document each fix with the cause and solution

10. Test on Chrome, Firefox, and Edge browsers

11. Final backend API test: all endpoints with Postman collection

📂 Files and Folders to Create or Modify

No new files — bug fixes to existing files only

🧪 Testing Tasks

- All 7 test scenarios pass without errors

- No JavaScript console errors in any scenario

- Backend returns correct HTTP status codes (200, 201, 204, 400, 500)

- App works on Chrome, Firefox, and Edge

🐞 Common Issues & Debugging Tips

- Chat history growing too large: add a MAX_HISTORY limit of last 20 messages sent to Claude

- Backend crashing on null pantry: add null checks in ClaudeService before building system prompt

✅ End-of-Day Checklist

☐  All 7 test scenarios pass

☐  Zero unhandled JavaScript errors

☐  Zero unhandled backend exceptions

☐  Cross-browser testing complete

☐  Known bugs documented and fixed

☐  App is stable for 30+ minutes of use

📸 Expected State & Screenshots to Capture

A complete conversation showing: pantry with 8 ingredients, a recipe request, and the full recipe response from Claude — proving end-to-end functionality.

➡️ Handoff Notes for Next Day

App is tested and stable. Day 9 prepares for deployment — Railway.app for backend, Vercel for frontend. The focus is configuration and environment setup.

Day 9: Deployment — Backend & Frontend

🎯 Objective

Deploy the Spring Boot backend and PostgreSQL to Railway.app and the React frontend to Vercel. The app is publicly accessible by end of day.

📖 What You'll Learn

Cloud deployment with Railway.app, environment variable management in production, Vercel deployment with Vite, and CORS configuration for production domains.

🛠 Features to Build

- Backend deployed on Railway.app

- Production PostgreSQL database on Railway

- Frontend deployed on Vercel

- Production environment variables configured

- CORS updated to allow production frontend URL

📝 Step-by-Step Implementation Plan

1. Create account at railway.app (free tier)

2. In Railway: New Project → Deploy from GitHub repo (push backend to GitHub first)

3. OR Railway: New Project → Deploy → Empty Project → add PostgreSQL plugin

4. In Railway PostgreSQL plugin: copy the DATABASE_URL connection string

5. Add environment variables in Railway: CLAUDE_API_KEY, SPRING_DATASOURCE_URL (from Railway PostgreSQL), SPRING_DATASOURCE_USERNAME, SPRING_DATASOURCE_PASSWORD

6. Add Procfile or railway.toml: "web: java -jar target/pantrychef-0.0.1-SNAPSHOT.jar"

7. Add Maven wrapper to project: mvn wrapper:wrapper

8. Update CorsConfig.java to allow both localhost:5173 AND your Railway domain AND your Vercel domain

9. Push backend to GitHub → Railway auto-deploys → wait for build to succeed

10. Note the Railway backend URL (e.g., https://pantrychef-backend.up.railway.app)

11. Create account at vercel.com (free tier)

12. In React project: update .env.production: VITE_API_BASE_URL=https://your-railway-url

13. Push frontend to GitHub

14. In Vercel: New Project → Import from GitHub → select pantrychef-frontend → deploy

15. Note the Vercel URL (e.g., https://pantrychef.vercel.app)

16. Test the live app: open Vercel URL, add ingredients, chat with AI

📂 Files and Folders to Create or Modify

Procfile or railway.toml (new — backend root)

.mvn/wrapper/ directory (new)

src/main/java/.../config/CorsConfig.java (updated with production URLs)

pantrychef-frontend/.env.production (new)

🔗 APIs, Libraries & Tools

- Railway.app deployment platform

- Vercel deployment platform

🧪 Testing Tasks

- Open Vercel URL in browser — app loads

- Add an ingredient — persists in production database

- Send a message — Claude responds

- Share Vercel URL with yourself on mobile — verify it works

🐞 Common Issues & Debugging Tips

- Railway build fails: check Java version in pom.xml matches Railway Java 17

- Frontend cannot reach backend: verify VITE_API_BASE_URL in .env.production is correct

- CORS error in production: ensure Railway URL is added to CorsConfig allowed origins

- Database not initializing: add spring.jpa.hibernate.ddl-auto=update to Railway env vars

✅ End-of-Day Checklist

☐  Backend running on Railway with no errors

☐  Production PostgreSQL database connected

☐  Frontend deployed on Vercel

☐  Live app fully functional end-to-end

☐  App works on mobile via Vercel URL

☐  CLAUDE_API_KEY secured as env variable (not in code)

📸 Expected State & Screenshots to Capture

Browser showing the live Vercel URL (not localhost) with a working conversation. Railway dashboard showing the backend service as "Active".

➡️ Handoff Notes for Next Day

App is fully deployed and live. Day 10 is final documentation, capstone writeup, demo preparation, and the project showcase.

Day 10: Documentation, Demo & Capstone Showcase

🎯 Objective

Write a professional README, record a demo walkthrough, prepare the capstone submission, and celebrate shipping a fully working AI product.

📖 What You'll Learn

Technical writing, product documentation, demo preparation, and reflective learning — what worked, what you'd do differently.

🛠 Features to Build

- Professional README with setup instructions

- Live demo walkthrough

- Capstone submission writeup

- GitHub repository polished and public

📝 Step-by-Step Implementation Plan

1. Write README.md for backend: project description, tech stack, setup instructions, API endpoints, environment variables

2. Write README.md for frontend: project description, setup instructions, screenshots

3. Add a top-level README.md linking both repos

4. Take final screenshots of the live app: pantry view, full conversation, recipe output, preferences panel

5. Record a 2–3 minute screen recording demo: add ingredients, chat, get a recipe, show missing ingredient feature

6. Write capstone submission post for AB Talks: what you built, why, what you learned, live URL, GitHub links

7. Polish GitHub: add description, website URL, topics tags (ai, java, spring-boot, react, cooking)

8. Write a personal reflection: biggest challenge, proudest moment, what you'd add next

9. Share the live URL in the AB Talks community

10. Celebrate — you shipped a real product in 10 days!

📂 Files and Folders to Create or Modify

README.md (backend repo)

README.md (frontend repo)

CAPSTONE_SUBMISSION.md

🧪 Testing Tasks

- README is readable and complete — someone unfamiliar could set it up

- Live URL works and is shareable

- GitHub repo is public with all code committed

✅ End-of-Day Checklist

☐  README written for both repos

☐  Screenshots captured of all major features

☐  Demo recording complete

☐  Capstone submission written and posted

☐  GitHub is public and polished

☐  Live URL working and shared

📸 Expected State & Screenshots to Capture

Final polished view of the live app with a complete cooking conversation visible. The GitHub repo page showing the README with description and screenshots.

➡️ Handoff Notes for Next Day

Capstone complete. 🎉 PantryChef AI is live, documented, and shipped.